# Monday Jan 8th

All members present.

Decide on team lead for project – Ekaterina

Decide on CI tools – Docker + Jenkins

Tasks coming up – Fork repository from github, look at architecture try to extract main idea, setup CI

Decide on weekly meeting with TA Max – Wednesday 12:30pm – 1:00 pm

# Wednesday January 10th

All members present.

Work session to set up Jenkins

# Tuesday January 16th

Ekaterina, Catherine, Wai, Ricardo

Work on Jenkins and Docker setup – still failing

Discus strategy to extract architecture and set deadline for upcoming Friday. Assigned to Catherine and Ricardo. Friday the whole team reviews the architecture produced.

# Wednesday January 18th

All members present + TA.

Decided to use Travis CI instead of Jenkins.

Discus requirements and expectations for first iteration:

* Travis CI should be setup and unit tests working
* Simplistic but valuable extracted architecture
* Ideate first simple feature.
* Create Stories as issues on github

# Friday January 19th

All team members present

Work session setting up Travis CI – Success

Architecture is complex deadline to present to the team extended to Monday 22nd

Discussing possible first feature – Adding/ improving language options

# Wednesday January 24th

Present: Max (TA), Catherine, Phuong-Thao (Christina), Ricardo, Wai

Discussed and Decisions:

- Features for sprint 2

- Translation menu bar. Too small, would need a little more such as having the entire application language change when the chosen language

is changed or fixing some bugs.

- Fixing the picture of the day (as it does not change every day)

Conclusion: both features together would be too big, maybe keep the picture for sprint 3-4. Add a small task to translation of the menu bar.

- Architecture and Extractions

- Show the "mess" diagrams of packages and the classes (only keep names no need of methods). Explain the general architecture (directories)

- Show diagrams of classes related to the feature. Explain the diagram.

Run the tests in android studio. If tests that are not passing with Travis that are passing in Android studio, find out why, else leave it be.