# Monday Jan 8th

All members present.

Decide on team lead for project – Ekaterina

Decide on CI tools – Docker + Jenkins

Tasks coming up – Fork repository from github, look at architecture try to extract main idea, setup CI

Decide on weekly meeting with TA Max – Wednesday 12:30pm – 1:00 pm

# Wednesday January 10th

All members present.

Work session to set up Jenkins

# Tuesday January 16th

Ekaterina, Catherine, Wai, Ricardo

Work on Jenkins and Docker setup – still failing

Discus strategy to extract architecture and set deadline for upcoming Friday. Assigned to Catherine and Ricardo. Friday the whole team reviews the architecture produced.

# Wednesday January 18th

All members present + TA.

Decided to use Travis CI instead of Jenkins.

Discus requirements and expectations for first iteration:

* Travis CI should be setup and unit tests working
* Simplistic but valuable extracted architecture
* Ideate first simple feature.
* Create Stories as issues on github

# Friday January 19th

All team members present

Work session setting up Travis CI – Success

Architecture is complex deadline to present to the team extended to Monday 22nd

Discussing possible first feature – Adding/ improving language options